## What was in the backlog for this sprint

* Gör klart planeringen för hur projektet ska genomföras.
* Få en bättre förståelse för Unity.
* Ansvarsområden ska delas ut.
* Där ska finnas ett designdokument som beskriver produkten i större detalj.
* En grundläggande version av spelet ska finnas tillgänglig för påbörjan av nätverksbyggnad.
* Kunna importera modeller ifrån Maya till Unity.
* Få upp Trello board

## What was finished

* The planning for the project has been finished and is available to all teammembers on Google Docs.
* A GitHub was setup for gathering of all assets and artifacts created during the course of the project.
* A project was created in Unity and uploaded to GitHub
* A sprint backlog and to-do list was created on Trello for use during the entire project.

## What was not finished

* Designdocument is not fully finished, tasks are up on the Trello board and will be finished over the weekend.
* Exporting Maya model into Unity, will also be done before next sprint starts.

## Produced artifacts

* Planeringsdokument
* Designdokument (partially)
* Skapat Git
* Skapat  Unity projekt
* Fixat Trello